- Current state of Palo DLP policy deployment

  - SSL Decrypt:

    - Vegas colo - applied to specific AI locations (Claude + lumio)

    - CVS – no decrypt (policy like vegas in place, but unsure of enablement due to proxy issues)

    - Aetna – not yet implemented

  - Data Filtering policy (DLP rule), leveraging predefined dictionaries, applied to audit some traffic in Vegas (user traffic)

    - ISSUE: Logging for DLP only shows the firewall rule it is applied on, not the policy it triggers or data type in the policy. This means there is no way to review detections and know what the detection was for.

      - How to correct: Firewall rule stack needs to be re-written (per Mike) so that traffic flows through a DLP rule stack that has dictionary-specific names and ties back to the appropriate Security Profile and Data Filtering Profile. This is the only way we will be able to see what DLP dictionary/rule a file triggers.

        - Ex. SSN Firewall rule -> SSN Security Profile -> SSN Data Filtering profile

    - ISSUE: DLP events have no contextual information, so there is no way to review the event and understand what caused it

      - We have been told the only way to correct this is through the enterprise DLP license. The above corrections will still need to be made so that DLP can be applied following the correct logic in Palo

    - ISSUE: No complex DLP logic to allow for tuning. Can not use basic Boolean logic (A AND B but NOT C or D) to tune policy. Only allows for positive lookups.

      - We have been told enterprise DLP will allow for the sort of policy creation we need to implement dlp with any degree of accuracy, however we have not been able to test or try this functionality.

  - File blocking rule in Vegas applies to user traffic

    - Risky Files: 7z, bat, chm, class, cpl, dll, exe, hlp, hta, jar, ocx, PE, pif, privkey, pst, rar, scr, torrent, vbe, wsf

    - Encrypted Files: encrypted-7z, encrypted-rar, encrypted-zip

    - MS Encrypted Files: encrypted-doc, encrypted-docx, encrypted-office2007, encrypted-pdf, encrypted-ppt, encrypted-pptx, encrypted-xls, encrypted-xlsx

  - Tenant Restrictions

    - None in place

    - Testing in progress. No clear path forward or ETA

  - Proxy category blocking

    - No category blocking implemented in Palo proxy

- Difference between the Palo and McAfee policy (if any)

  - Vegas:

    - Mcafee (PDC comparison)

      - SSL decrypt to multiple URL categories

      - Tenant Restrictions V1 (out of date list of allowed tenants, but in place and was pending review and update to V2)

      - DLP rules that provided specific data type coverage for Restricted data in block mode

    - Palo:

      - Limited SSL decryption to a small group of URLs

      - No tenant restrictions

      - No actionable/reviewable DLP rules or blocks. Only single DLP rule in audit with no clarity on block reason and limited logging

  - CVS:

    - Mcafee

      - No SSL Decrypt

      - No Tenant Restrictions (due to lack of SSL decrypt)

      - DLP rules blocking on port 80 traffic

    - Palo

      - No SSL Decrypt

      - No Tenant Restrictions (due to lack of ssl decrypt)

      - DLP rule in audit mode with no clarity on trigger data and limited scope

  - Aetna:

    - Mcafee

      - SSL Decrypt to multiple URL categories

      - Tenant Restrictions V1 (out of date list of allowed tenants, but in place and was pending review and update to V2)

      - DLP rules that provided specific data type coverage for Restricted data in block mode

    - Palo

      - No SSL Decrypt

      - No Tenant Restrictions

      - No DLP policy

- If policy differences, what is needed to close the differences between McAfee and Palo

  - Rewrite the firewall rules to take DLP into account

  - Based on what we have been told the enterprise DLP license so tuning can be done properly and so block visibility can be achieved

  - SSL decrypt scope parity with Aetna Mcafee

  - Tenant Restrictions implementation

- Who is managing the Palo DLP policy

  - Firewall Ops. DLP team has read-only access but rule application is entirely dependent on firewall rule configuration.