CVS HEALTH — NETWORK SECURITY ENGINEERING

Current-to-Target Policy Translation

Every confirmed object from this engagement, mapped against Target_Policy_and_Enforcement_Model.docx. Effort is a rough sizing (Low/Medium/High/Retire), not an estimate to commit to.

# 1. Unified File Policy — Current Objects vs. Target

| Current Object | Environment | Current State | Target Requirement | Action | Effort |
| --- | --- | --- | --- | --- | --- |
| Alert-All-SPG (File Blocking + Vuln) | AZ/RI/LV/Retail, 98.9% of rules | File Blocking present, alert-only. Vulnerability: 74% of signatures actually block by default despite the name — verified this session. | Full Unified File Policy: type-block + content-scan together, promoted actions | Rebuild file-blocking + DLP component; vulnerability component is already closer to target than assumed — verify and retain rather than rebuild | Medium |
| hcb_DMZ_security_profile / hcb_GLR_security_profile | Aetna, ~90% of rules | File Blocking, URL Filtering, DLP fields absent entirely | Full Unified File Policy | Build from scratch — no existing component to extend | High |
| hcb_officeext_security_profile | Aetna, 111 rules | File Blocking absent; URL Filtering present but 0 categories actually blocked | Full Unified File Policy | Build from scratch | High |
| SPG-PPOM-All / SPG-LV-Colo-All / SPG-LV-Colo-Exceptions | AZ/RI/LV, ~18 rules (NAB-scoped) | File_Blocking_Best_Practice_SP (real block) + NAB's 28-pattern DLP (alert-only) | Closest existing match to target | Extend scope beyond NAB; promote MBI/SSN/PCI/HICN toward Block per burn-in schedule | Low |
| Meritain-SPG-WG-General/HR/IT/Elevated-Rights | LV-COLO, Meritain-scoped | Real file-blocking + same 28-pattern DLP, alert-only | Closest existing match to target | Confirm decrypt alignment (Section 4 below); promote patterns on same schedule as PPOM | Low |
| hcb_security_profile_grp-Aws | Aetna, 59 rules | File Blocking alert-only; URL Filtering real (11 categories) | Full Unified File Policy | Add DLP component; upgrade file-blocking to match target action set | Medium |
| 7-pattern DLP set (workbook) | Not yet wired anywhere | 1 of 7 live (SSN, alert-only). 6 unwired. | All 7 wired per Section 2 of target model | Complete 2 patterns needing source data (Driver's License, Member ID); wire remaining 5; set actions per target model's promotion schedule | Medium |

# 2. Content & Domain-Filtering Policy — Current Objects vs. Target

| Current Object | Platform | Current State | Target Requirement | Action | Effort |
| --- | --- | --- | --- | --- | --- |
| 60 Security Policy deny rules (BlockMalicious, Imperva_destinations, etc.) | PA, all environments | Static, hand-maintained IP/domain objects. IP-based, category any. | Exception-tier only under target model, native categories as default | Audit each against native PAN-DB category coverage; retain only what a category can't replace; assign named owner to each retained list | Medium |
| Proxy-Zscaler-Blacklist | PA URL Filtering block field | Static, one-time import from Zscaler, no refresh mechanism | Exception-tier, named owner, defined review cadence | Assign owner; establish refresh process or replace with live EDL | Low |
| SOC-Deny-List-Domain | PA Decryption Policy category list | Confirmed live EDL, hourly refresh, ~18,000 entries (verified via Aetna equivalent), 2 data-quality issues found (bare .ru TLD, stray SHA-256 hash) | Exception-tier, SOC-owned (already meets this) | Clean the 2 identified data-quality issues; confirm same list or equivalent covers AZ/RI/LV consistently | Low |
| Alert-All-SPG / URL-Filtering-Alert-All | PA, AZ/RI/LV/Retail, 98.9% | Zero block actions, any category | Native-category blocking as default per target model | Build native block list (malware/phishing/ransomware/hacking baseline) and apply estate-wide, not left to the NAB minority | High |
| DenyListProd / SOCDenyList (Aetna, Skyhigh) | Skyhigh (Aetna) | Confirmed live, fetch-verified 08/11/2026, 16,648 + 3,009 domain entries combined across the two lists | Exception-tier, named owner | Confirmed already close to target on ownership/freshness; carry equivalent structure into whatever replaces Skyhigh | Low |
| DPS_DenyListProd_AIchatbots / Claude_URLs / CVSH_DPS_Unauthorized_URLs | Zscaler | Custom categories, active DLP scoping use, well-organized naming convention | Exception-tier, already has clear naming/ownership discipline | Use this list's governance model as the template for PA's and Skyhigh's exception-tier naming/ownership going forward | Low |
| WCCP bypass list (58 groups, PBM-ticket-numbered entries) | CVS network layer (Cisco ASA/Firepower, not PA) | Ad hoc, ticket-driven sprawl, no consistent ownership | Exception-tier, named owner, defined review cadence | Audit and consolidate; assign ownership; this sits outside the PA estate and needs its own owning team engaged | High |

# 3. Tenant Restriction Policy — Current Objects vs. Target

| Current Object | Environment | Current State | Gap Against Target | Action |
| --- | --- | --- | --- | --- |
| LAN-TO-INTERNET-DECRYPT-MS-LOGIN | Aetna (Middletown + Windsor) | Rule exists, matches correct category, confirmed disabled=yes on both instances | Decrypt layer not enabled — fails Section 4, condition 1 | Enable; this is the lowest-effort fix of any Tenant Restriction gap — the rule already exists correctly built |
| MERITAIN-TO-INTERNET-MICROSOFT-LOGIN | LV-COLO (Meritain-scoped) | Confirmed enabled, correctly matches the 4 target domains | Scope doesn't align with header-insertion rule — fails Section 4, condition 2 | Re-scope Block-MS-Personal-Accounts to Meritain-Users-Subnets, or build a matching header rule for this population |
| Block-MS-Personal-Accounts / TEMPORARY-DLP-TEST-URL-CAT | AZ/RI/LV, single test host (10.47.152.25) | Header-insertion correctly built, scoped to one host outside any enabled decrypt population | Fails Section 4, conditions 1 and 2 simultaneously | Retire this pilot; rebuild per target model with decrypt and header-insertion co-scoped to the intended real population |
| Block-Personal-Accounts | AZ/RI/LV | Second header-insertion object found, targets login.live.com, wiring status not verified | Unknown — requires the same verification as above before any conclusion | Locate the referencing rule and its scope before deciding whether to retire or extend this one |
| RI Tenant Restriction rollout attempt | RI | Per Firewall Engineering: implemented, hit a proxy-related bug, rolled back | No current implementation; prior attempt undocumented in the config itself | Do not treat as "never attempted" — investigate the specific bug before reattempting, or the same failure likely recurs |
| CVSH-MS365_Tenant | Zscaler (client devices only) | Confirmed real, independent working implementation of the same Microsoft mechanism — third instance alongside both Skyhigh proxies | Not a gap — functioning today, on Zscaler's covered population only (managed clients) | Reference as a second working example (alongside Meritain's decrypt rule) when designing the PA target rule — do not rebuild, confirm consistency of approach instead |

# 4. Authentication & No-Auth Exemption Policy — Current Objects vs. Target

| Current Object | Platform | Current State | Gap Against Target | Action |
| --- | --- | --- | --- | --- |
| CVS_Mainframe (34 static IPs) | CVS Skyhigh | Bypasses authentication, no destination restriction — permitted to reach any destination | Fails target Section 7, condition 2 (narrowest-possible destination scope) | Confirm the actual destination need for this integration; scope down from unrestricted to an explicit allow-list |
| CVS-epicallow | CVS Skyhigh | Bypasses authentication, no destination restriction; name strongly indicates Epic EHR integration | Fails target Section 7, condition 2 — same as CVS_Mainframe, elevated concern given likely healthcare-system context | Confirm actual Epic integration scope with system owner; narrow destination list; treat as higher priority than CVS_Mainframe given healthcare-data sensitivity |
| Three parallel CVS auth rule groups (F5 explicit / WCCP-transparent / explicit-non-F5) | CVS Skyhigh | Each independently duplicates the same four exemption checks | Fails target Section 7, condition 3 (single consolidated exemption reference) | Consolidate to one referenced exemption object; current structure requires three manual edits per scope change |
| 11 named bypass rules (SCOM, Checkpoint, ThousandEyes, BigTinCan, MSLync, vSOC, CVTY Citrix, Mobile DMZ, VDMZ, Corporate Display Server) | Aetna Skyhigh | Named, scoped, individually documented — closest existing match to target Section 7 condition 1 | Largely meets target condition 1 already; condition 2 (narrowest destination scope) not independently re-verified per rule | Spot-check destination scope per rule before treating as fully compliant; do not assume named = correctly scoped without checking |
| Zscaler authentication/exemption model | Zscaler | Not reviewed — data source used did not include Administration > Authentication config | Unknown — cannot assess against target model without this data | Pull a dedicated Zscaler authentication export before any target design assumes parity with or difference from Skyhigh's model |

Segmentation (server/user/business-unit) and the exception-then-enforcement rule pattern (Target Policy Sections 8-9) apply universally to every row above and are not restated per-object — every "Action" in this document is expected to be implemented as an exception-rule-plus-enforcement-rule pair, not a single rule edit.